## Slide 1
https://www.officetimeline.com/14-days-trial

## Slide 2
Planning
Designing
Develop
Launch
Sep
Oct
Nov
2020
Setup services
Working Plans
Use cases and requirements
Project Kickoff
Sep 10
Gant Chart
Project review 1,2
Oct 6
Design the website
Homepage
About page
Contact us
Tool selection
Game designing
Add plugging
Homepage, about page, Contact us, and Donate page
Single player
Team player
Finalizing the website
Testing
Fixing and Testing
Presentation
Nov 13
Project deployment plan
Oct 20
presentaion
Dec 8
Project review 3
Oct 13
Dec
Use cases and requirements
Sep 28